## Slide 1
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
Task Name
Owner
Start Date
Duration
Progress
PHASE 1: PROPELLANT LOADING
Sarah Jenkins
1/1/2026
10
85%
Oxygen Tank Pressurization
Mike Ross
2/1/2026
4
100%
Liquid Hydrogen Transfer
David Kim
4/1/2026
6
90%
Fuel Line Thermal Check
Elena Rodriguez
3/1/2026
5
40%
Cryogenic Leak Detection
Kevin Vance
2/15/2026
12
30%
PHASE 2: AVIONICS & SYSTEMS
James Holden
2/15/2026
6
60%
Main Computer Boot Sequence
Naomi Nagata
3/1/2026
8
25%
Inertial Navigation Sync
Amos Burton
5/15/2026
5
10%
Redundancy Relay Test
Alex Kamal
3/15/2026
10
0%
Flight Software Patching
Bobbie Draper
3/15/2026
6
0%
PHASE 3: COMMS & SENSOR ARRAY
Mark Watney
4/1/2026
7
0%
S-Band Antenna Calibration
Rick Martinez
5/1/2026
4
0%
Ground Station Signal Sweep
Beth Johanssen
6/1/2026
18
45%
Radar Altimeter Tuning
Chris Beck
4/1/2026
9
100%
Visual Camera Focus Test
Melissa Lewis
4/1/2026
8
0%
PHASE 4: CARGO & CREW PREP
Peggy Whitson
5/15/2026
6
0%
Late-Load Biological Cargo
Scott Kelly
8/1/2026
12
0%
Cabin Pressure Equalization
Buzz Aldrin
7/1/2026
4
0%
Astronaut Ingress
Tim Peake
7/1/2026
6
0%
Hatch Seal Integrity Check
Chris Hadfield
9/1/2026
4
0%
Project Name:
[Enter your project title here]

## Slide 2
1. Set Your Project Title
Click on the text box at the top left labeled
"[Enter your project title here]".
Delete the placeholder text and type in your specific project name (e.g., "Mars Rover Launch 2026").
3. Customize the Timeline Header
By default, the header shows W1 through W12 (Weekly).
If your project is short, change these to Days (Mon, Tue, Wed) or Hours.
If it is a long-term project, change them to Months (Jan, Feb, Mar) or Quarters.
2. Update the Task Table
The left side of the template acts as your data entry point. Click into each cell to update:
Task Name: Define the specific activity or phase.
Owner: Assign a team member to the task.
Start Date / Duration / Progress: Enter your planning data. This acts as your reference for when you move the bars later.
4. Adjust the Gantt Chart Bars
This is the visual part of the process. Because these are shapes, you will need to "drag and stretch" them:
Position: Click and drag the bar left or right to align it with the correct Start Date on your timeline.
Length: Click the "handle" on the edge of the shape and drag it to stretch the bar to match the Duration.
Progress: Use the Blue bar to represent "Completed" work and the Orange bar for "Planned/Remaining" work. Overlap them to show exactly how much of a task is finished.
How to Use Analysistabs®
Free Gantt Chart Template
Follow these 4 simple steps to customize your project timeline and track progress effectively.
120+ Premium Templates | Premium Project Solutions :
🚀 Analysistabs.org
50+ Free Templates | Free Resources for Everyone:
🎁 Excelx.com/templates/