MINUTES OF MEETING

MOM Format — fill in and circulate within 24 hours

| MEETING DETAILS |  |  |  |
| --- | --- | --- | --- |
| Project / Title |  | Date |  |
| Location |  | Time (from – to) |  |
| Prepared by |  | Meeting type |  |
| ATTENDEES |  |  |  |
| Present |  |  |  |
| Absent |  |  |  |
| AGENDA, DISCUSSION & DECISIONS |  |  |  |
| Agenda item 1 |  |  |  |
| Discussion |  |  |  |
| Decision |  |  |  |
| Agenda item 2 |  |  |  |
| Discussion |  |  |  |
| Decision |  |  |  |
| Agenda item 3 |  |  |  |
| Discussion |  |  |  |
| Decision |  |  |  |
| ACTION ITEMS |  |  |  |
| # | Action | Owner | Due date / Status |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| CLOSE |  |  |  |
| Next meeting |  |  |  |
| Circulated to |  |  |  |
| Corrections by |  |  |  |

Tip: keep Discussion and Decision in separate rows. Six months from now nobody wants to read a paragraph to find out what was agreed.

SAMPLE — COMPLETED MOM

An example of the same format, filled in. Delete this page before use.

| MEETING DETAILS |  |  |  |
| --- | --- | --- | --- |
| Project / Title | CRM Implementation — Phase 2 | Date | 08/12/2026 |
| Location | Microsoft Teams | Time (from – to) | 10:00 – 11:15 AM ET |
| Prepared by | Jennifer Park, Project Manager | Meeting type | Sprint review |
| ATTENDEES |  |  |  |
| Present | Jennifer Park (PM) · Sarah Chen (QA Lead) · Mike Rodriguez (Client, Ops) · Dave Okafor (Dev Lead) |  |  |
| Absent | Tom Bradley (Finance) — to be briefed separately on the budget item |  |  |
| AGENDA, DISCUSSION & DECISIONS |  |  |  |
| Agenda item 1 | UAT sign-off criteria |  |  |
| Discussion | Client asked for a defect threshold before go-live. Two options considered: zero Sev-1 only, or zero Sev-1 plus fewer than five Sev-2. |  |  |
| Decision | Sign-off requires zero Sev-1 defects. Sev-2 defects tracked but not blocking. |  |  |
| Agenda item 2 | Data migration cut-over window |  |  |
| Discussion | Ops cannot absorb downtime on a weekday. Weekend window proposed. |  |  |
| Decision | Cut-over moved to Saturday 09/26, 10:00 PM – 6:00 AM ET. |  |  |
| ACTION ITEMS |  |  |  |
| # | Action | Owner | Due date / Status |
| 1 | Draft UAT checklist against agreed criteria | Sarah Chen | 08/19 — Open |
| 2 | Confirm weekend support roster with vendor | Dave Okafor | 08/22 — Open |
| 3 | Brief Finance on revised cut-over cost | Jennifer Park | 08/15 — Open |
| CLOSE |  |  |  |
| Next meeting | 08/26/2026, 10:00 AM ET — UAT readiness review |  |  |
| Circulated to | All attendees + Tom Bradley (Finance) |  |  |
| Corrections by | 08/14/2026, EOD |  |  |

HOW TO WRITE GOOD MINUTES

## Before the meeting

Circulate the agenda. It becomes the skeleton of the minutes — without one you are writing from a blank page while trying to follow the discussion. Fill in the header block (project, date, attendees) before the meeting starts.

## During the meeting

Capture decisions as they happen. Discussion can be summarised afterwards from memory; a decision cannot be reconstructed reliably.

Say each action item out loud before moving on — "so that's Sarah, checklist, by the 19th." This is the single highest-value habit in this document. It confirms the owner accepted the action, in front of everyone present.

## After the meeting

Write it up within the hour. Recall drops sharply — an hour later you have most of it, the next morning you have half.

Send within 24 hours with a deadline for corrections: "please flag anything wrong by Thursday." Silence after that is agreement, and that is what makes minutes usable as a record.

Carry open actions into the next meeting. Open items from last time become the first agenda item this time. Actions that are never reviewed do not get done.

## Six mistakes worth avoiding

Transcribing instead of summarising. Minutes are not a transcript. Three lines per agenda item is usually right.

Actions with no named owner. "The team will review" means nobody will review. One name per action.

"ASAP" instead of a date. An action without a date cannot be chased and cannot be closed.

Decisions buried in discussion. If someone has to read a paragraph to find what was agreed, the minutes have failed.

Sending days later. Minutes circulated a week on are archaeology, not a working document.

Never revisiting open actions. The minutes become a filing habit rather than a tool.

## Adapting the format

Client meetings: add a scope-impact note against each decision. This is the record that settles later disputes about what was agreed.

Board meetings: add a resolutions section and an approval signature line.

Team standups: drop discussion entirely. Blockers and actions only — five lines is a complete standup MOM.

Requirement gathering: add an open-questions section. Those become the next meeting's agenda.

Free template from analysistabs.com — more free project management templates at analysistabs.com/templates/